# Cloud-Based Food Waste Management System

Master Technical Implementation Plan & UI Framework Analysis

# A. Comparative Evaluation of AI Analyses & UI Frameworks

An analysis of the ChatGPT, Claude, and Gemini reports, alongside the UI implementations in the provided repositories, reveals distinct architectural paths.

ChatGPT: Recommended Node.js/Express to strictly follow the synopsis. Highlighted database concurrency issues (race conditions) in legacy PHP/Servlet repos.

Claude: Recommended a Java Spring Boot architecture based on Repository 5. Proposed a heavy AWS architecture (ALB, ECS) and AI image validation, introducing unnecessary cost/complexity.

Gemini (My Analysis): Prioritizes strict adherence to the college synopsis (Node.js, Express.js). Recommends a modular monolith on a single EC2 instance to control costs, using deterministic rule-based matching (Haversine formula).

## UI Framework Analysis (Across Zips)

Cloudbread (R1): Uses outdated AngularJS and JSP.

FeedOn (R6) & Repo1 (R2): Use raw HTML/CSS/JS with Bootstrap. Prone to messy DOM manipulation.

FoodWasteManagementProject (R3): Uses Django templates with Tailwind. Clean, but tightly coupled to the backend.

AAHAR-APP (R4): Native Android XML layouts. Incompatible with the web app requirement.

Food-Waste-Management-System (R5): Uses React 18, Vite, and Tailwind CSS. This is the superior UI framework, offering a decoupled Single Page Application (SPA) perfectly suited for distinct role dashboards (Admin, NGO, Donor, Volunteer).

# B. Evidence-Backed Gap Analysis

AAHAR-APP: Native mobile only; reads entire database collections into client memory, posing privacy risks.

Cloudbread: Passwords stored in plaintext; overly complex AWS sprawl (Redshift, Kinesis) unfit for a student budget.

FeedOn: Non-atomic claim logic allowing multiple NGOs to claim the same food simultaneously.

Django Project: Missing numeric data types for quantities (stored as text); hardcoded security keys.

Spring/React: Public registration allows any user to self-assign the ADMIN role; lacks actual cloud deployment configs.

PHP Repo1: Severe SQL injection vulnerabilities due to unescaped string concatenation in database queries.

# C. Final Project Scope and Differentiated Features

The project will execute a strictly controlled, expiry-aware food donation lifecycle. Differentiated Features include:

Atomic Transactional Claims: Database-level row locking and partial unique indexes to guarantee a donation cannot be double-claimed.

Automated Expiry & Missed-Pickup Cron Jobs: Backend schedulers that automatically expire food past its safe window and re-list abandoned volunteer assignments.

Haversine Proximity Sorting: Rule-based algorithm sorting donations by distance and urgency, avoiding the need for expensive ML models.

Immutable Audit Trail: A donation_events table recording every status transition for compliance and analytics.

# D. Architecture Diagram

Client Browsers (React SPA) -> [HTTPS] -> Nginx Reverse Proxy -> Node.js + Express API (Docker Container on AWS EC2) -> PostgreSQL (Amazon RDS or Local Container).

External Hooks: AWS S3 (Private Bucket, Presigned URLs) and CloudWatch (Logs & Alarms via IAM Role).

# E. Final Technology Stack

Frontend: React 18, Vite, Tailwind CSS. (Provides the cleanest, most maintainable dashboard UI while remaining a static asset).

Backend: Node.js with Express.js. (Strictly satisfies the college synopsis).

Database: PostgreSQL. (Superior relational constraints and transaction support for the atomic claim state machine).

Deployment: Docker, Docker Compose, AWS EC2 (t3.medium). (Synopsis mandate; ensures environment parity).

Security: JWT (JSON Web Tokens), Bcrypt hashing. (Stateless API security).

# F. Database Schema and Key APIs

## Core Tables:

users: id, name, email, password_hash, role (DONOR, NGO, VOL, ADMIN), lat, lng.

donations: id, donor_id, food_type, qty, unit, expires_at, lat, lng, status.

claims: id, donation_id, ngo_id, volunteer_id, status, handover_code.

audit_events: id, donation_id, actor_id, from_status, to_status, timestamp.

## Key APIs:

POST /api/v1/auth/register (NGO/Donor onboarding, defaults to PENDING status).

GET /api/v1/donations/nearby (Haversine geospatial query).

POST /api/v1/donations/:id/claim (Atomic claim endpoint with database conflict checking).

PATCH /api/v1/claims/:id/handover (Volunteer updates status using secure OTP).

# G. Security, Monitoring, and Backup

Security: Strict RBAC middleware preventing ADMIN self-assignment. All secrets loaded via .env. Pre-signed URLs for S3 to keep buckets private.

Monitoring: Winston logger writing JSON to AWS CloudWatch. Basic EC2 CPU and HTTP 5xx error alarms.

Backup: Automated RDS snapshots (7-day retention) or scheduled pg_dump to S3 if using a containerized database.

# H. Cost Strategy

Compute: EC2 t3.micro or t3.medium (~$10-$30/mo). Use AWS Free Tier if eligible.

Database: Run PostgreSQL as a Docker container on the EC2 instance mapping to an EBS volume to eliminate RDS costs for the MVP.

Storage: AWS S3 standard tier with lifecycle rules to delete images after 30 days (<$1/mo).

Safeguard: Hard AWS Billing Alarm set at $5.00.

# I. Phased Implementation Roadmap

Phase 1: Initialize Node/Express repo, configure Docker Compose with PostgreSQL, define DDL schemas.

Phase 2: Implement JWT Auth, Bcrypt, and strict Role-Based Access Control middleware.

Phase 3: Build Donation CRUD, Haversine geospatial query, and S3 upload utilities.

Phase 4: Implement the atomic claim state machine and the immutable audit event logger.

Phase 5: Scaffold the React/Vite frontend; integrate API calls for Donor and NGO dashboards.

Phase 6: Develop background Cron jobs for expiry enforcement and missed-pickup escalation.

Phase 7: Provision AWS EC2, attach IAM profiles, deploy via Docker, configure Nginx/SSL, and run end-to-end load tests.

# J. Testing and Success Metrics

Testing Plan: Jest for backend unit tests (focusing on state transitions). Autocannon for concurrency testing.

Metrics: 0% duplicate claims under concurrent load; 100% of expired items automatically purged; < 200ms API response latency.

# K. Decision Register

Backend: Node.js/Express selected over Spring Boot to strictly satisfy the college synopsis.

Frontend: React/Vite selected over Vanilla JS due to the complexity of managing four distinct role-based dashboards.

AI/ML: Excluded. Replaced with deterministic rule-based matching to guarantee predictable performance.

Database: PostgreSQL selected over MySQL for stricter partial indexing capabilities.

# L. Remaining Research Questions

Local Regulations: Do local Mysuru health codes mandate specific time-to-live (TTL) limits for cooked versus packaged surplus food?

Volunteer Model: Will volunteers be independent agents, or strictly fleet members managed by specific NGOs?

# M. Development Sequence

1. Setup Git repository and .gitignore.

2. Configure docker-compose.yml for Node and PostgreSQL.

3. Execute SQL migration scripts for tables and indexes.

4. Build Express server shell and global error handler.

5. Implement JWT auth controllers and Bcrypt.

6. Build RBAC middleware.

7. Implement Donation posting and S3 presigned URL generation.

8. Implement Haversine distance search API.

9. Build atomic Claim endpoint (DB transactions).

10. Implement Status Update and Handover logic.

11. Build node-cron workers for expiry.

12. Scaffold React app with Vite and Tailwind.

13. Connect frontend forms and dashboards to API.

14. Provision AWS EC2, S3, and IAM.

15. Deploy and execute concurrency smoke tests.